## Slide 1
BUSINESS CASE v2.0
TN Manager and TN Manager Web
Where the product creates value and for whom: target customer, value proposition, MVP, target roadmap and go-to-market
Trouw Nutrition Brazil
Rodrigo Gennari | October 2026
Notes: Abertura (30 s). Objetivo da reunião: revisar o Business Case do TN Manager à luz do que mudou desde 2023 e sair com 3 decisões. Fale que a apresentação dura cerca de 18 minutos e o restante é discussão.

## Slide 2
Executive Summary
Recommendation: take a step back, prove value with a few farms, then scale.
2
RECOMMENDATION
Launch TN Manager Web first: a simple, manual-entry version, piloted with 5 feedlots. Each new version moves forward only after the previous one proves use and value.
Before scaling: survey with at least 30 feedlots, internal interviews and competitor benchmark.
1
The business problem is still there
Feedlot accounts for 19% of Beef Sales Profit, and v1.0 recorded 51,000 heads lost to competitors with stronger digital support.
2
The target customer must change
v1.0 targeted large, automated feedlots, where Cargill and DSM/Prodap are strongest. Our hypothesis: the bigger gap is in feedlots that still record data on paper or spreadsheets.
3
Validate before investing more
The final MVP scope comes from customers, former customers and non-customers, not from internal assumptions.
Notes: Comece pela conclusão (2 min). Mensagem: o problema de 2023 continua, mas a forma de resolver muda. Em vez de um sistema completo para grandes confinamentos, começamos com uma versão simples, testada em 5 fazendas, e só crescemos quando houver prova de uso. Se o chefe só ouvir este slide, ele já sabe o que você está pedindo.

## Slide 3
What changes from v1.0 to v2.0
The question moves from how to defend our base to where the product creates value and for whom.
3
 | v1.0 (October 2023) | v2.0 (October 2026)
Target customer | Large feedlots (A+ and B+), minimum 2,000 heads, with weighing and structured control | Small and medium feedlots with manual or spreadsheet records, customers and non-customers (hypothesis)
Product | Full cloud app, hardware integration and offline terminal | TN Manager Web: manual entry, few indicators, released in versions
Decision basis | Internal assumptions and list of lost customers | Internal interviews, competitor benchmark and survey with 30+ feedlots
Rollout | 50 customers in year 1 and 200 in year 5 | 5 pilot farms, then waves with go/no-go criteria
Success metric | Sales Profit and market share | Recurring use and perceived value first; Sales Profit next
Notes: Ponte com o Business Case de 2023 (1 min). Leia só a coluna da direita. Ponto-chave: a v1.0 decidiu com base em premissas internas; a v2.0 decide com base em pesquisa com fazendas.

## Slide 4
Feedlot is still a key revenue stream at risk
The 2023 numbers still justify the project. v2.0 changes how we solve it.
4
Source: Feedlot App Business Case v1.0 (Oct/2023) and OGP Brazil 2023. To be refreshed in the diagnosis.
Beef Sales Profit 2022 (BRL million)
Chart: 
| Top 100 feedlots | Pareto 80% (265 accounts) | Feedlot | Total Beef
SP | 6.5 | 10.5 | 13 | 68
19%
of Beef Sales Profit comes from feedlots
51k
heads lost in 7 accounts, mostly to Cargill
12.5k
heads at risk of loss in 2023
9.6%
market share in premix, minerals and concentrates for feedlots
Notes: Contexto em números (1 min). São dados da própria v1.0, de 2023. Deixe claro que serão atualizados no diagnóstico de dezembro. Não se aprofunde: o chefe já conhece esses números.

## Slide 5
Target customer review: where TN Manager Web plays
v1.0 aimed at the most contested quadrant. v2.0 starts where pain is high and simple tools are scarce.
5
PRIORITY 2
Large, manual records
High pain and high product volume. Second wave for TN Manager Web.
TN MANAGER
Large, automated
v1.0 focus. Contested by Cargill and DSM/Prodap. Full TN Manager territory.
PILOT
Medium, manual records
Most farms and fewest simple tools available. Suggested entry point for the pilot.
ASSESS
Medium, automated
Already uses some tool. Assess switch or integration in a later version.
Size
Large
Medium
Paper or spreadsheet
Scale, feed mixer and software
Data management maturity
Why shift focus
Automated feedlots compare TN Manager with mature systems and larger field teams.
Manual feedlots compare it with a notebook. A simple product already shows a visible gain.
The survey confirms minimum size and how big each quadrant is.
Notes: Revisão do público-alvo (2 min). Tema 1 da pauta. Explique os dois eixos: tamanho da fazenda e nível de controle de dados. A v1.0 mirou o canto superior direito, onde a Cargill é mais forte. A proposta é começar no canto inferior esquerdo: fazendas médias que anotam em papel ou planilha. Deixe claro que é hipótese e que a pesquisa de novembro confirma.

## Slide 6
Target customer profile for the pilot
Proposed criteria to select the first farms. Minimum herd size comes from the survey.
6
Must have
Active feedlot with regular in and out cycles
TN customer for nucleus, premix or minerals
Records today on paper, notebook or spreadsheet
One person responsible for daily data entry
TN technician with regular visits or contact
Nice to have
Weighing at entry and exit
Daily bunk reading
Internet access at the farm office
Manager willing to give feedback every 2 weeks
Out of initial scope
Operations already integrated with scales, mixers and software
Feedlots with no minimum recording routine
Pasture backgrounding, dairy and other species (kept from v1.0)
Minimum size: v1.0 used 2,000 heads. For the manual version, the ideal range will be set with survey data.
Notes: Perfil da fazenda piloto (1 min). Mostre que existem critérios objetivos para escolher as 5 primeiras fazendas. Destaque: no piloto, só clientes TN, porque o técnico já está lá e o risco é menor.

## Slide 7
Value proposition: TN Manager Web canvas
Left: what we deliver. Right: what the feedlot needs. Hypotheses to validate in the survey.
7
VALUE MAP
CUSTOMER PROFILE
Products and services
Web app with manual data entry
Dashboard with a few indicators
Automatic weekly report
Follow-up by the TN technician
Pain relievers
Short, standard entry forms
No license fee for the farmer
Support from the technician who already visits
Gain creators
Report ready for the owner
Diet adjustment advice
Comparison between lots
Pains
Data scattered in notebooks and spreadsheets
Typing errors and rework
Software that is costly, complex or unsupported
Gains
See lot performance every week
Compare with similar farms
A technician reviewing the numbers together
Customer jobs
Adjust daily feeding
Close cost per lot and per arroba
Control entries, exits and deaths
Report to owner or partner
FIT
Notes: Proposta de valor (2 min). Tema 2 da pauta. Leia da direita para a esquerda: primeiro o que o pecuarista precisa fazer (tarefas), o que dói e o que ele quer ganhar. Depois mostre que cada item da esquerda responde a um item da direita. Frase de efeito: o cliente não compra software, ele compra saber o custo do lote sem montar planilha.

## Slide 8
Two versions, two roles in the strategy
TN Manager Web opens the door and prepares the customer to move to the full version.
8
TN Manager (v1.0 scope)
TN Manager Web (v2.0 proposal)
For whom
Large feedlots with scales, mixers and a structured team
Feedlots with manual records (hypothesis)
Data entry
Hardware integration and automatic capture
Manual entry in simple forms
Access
Cloud and offline terminal
Browser, on computer or phone
Scope
Full management, integrations and add-ons
Five essential modules
Rollout and support
Implementation project with a dedicated team
TN technician who already serves the farm
Role in strategy
Defend A+ and B+ accounts
Win, teach and prepare for migration
Notes: Posicionamento (1 min). Antecipe a objeção: a versão web não é uma versão pior. Ela é a porta de entrada. Quem amadurecer migra para o TN Manager completo.

## Slide 9
MVP: what goes into TN Manager Web
MoSCoW prioritization. Only the first column is required for the pilot.
9
Must have
version 0.1, pilot
Farm, pen and lot registration
Daily feed delivery per pen
Bunk reading
Entries, weighing, exits, deaths and sick pen
Dashboard: dry matter intake, ADG, days on feed and mortality
Weekly PDF report
Should have
version 0.2
Diet registration with dry matter correction
Cost per lot and per arroba produced
Simple alerts for intake off target
Could have
version 0.3 onward
Import existing spreadsheet
Comparison between lots
Anonymous benchmark between farms
Won't have now
kept for the full version
Integration with scales, mixers and hardware
Native offline app
Loyalty and sustainability
Backgrounding, dairy and other species
Notes: Descrição do MVP (2 min). Tema 3 da pauta. MVP é o produto mínimo: o menor sistema que já resolve a dor principal. Mostre só a coluna rosa. Diga o que NÃO entra (coluna cinza): isso mostra disciplina e evita o erro da v1.0 de querer tudo de uma vez. Lembrete: a Dreamer já tem 78 de 131 tarefas prontas, com entrega prevista para o fim de novembro.

## Slide 10
How the MVP fits the farm routine
Five steps. If it does not fit the pen routine, it does not go into the MVP.
10
1
Register
once
Farm, pens, lots and diet
2
Record
every day
Feed delivered and bunk reading
3
Move
when it happens
Entries, weighing, exits and deaths
4
Analyze
every week
Dashboard and report generated automatically
5
Adjust
with the TN technician
Review numbers and adjust the diet
Few fields per screen
Target: daily entry in up to 10 minutes.
Feedlot language
Terms the pen crew already uses, no system jargon.
Light for weak internet
Simple screens that load on farm connections.
Notes: Como o MVP funciona (1 min). Conte como uma história: cadastra uma vez, lança todo dia em poucos minutos, e toda semana o relatório sai sozinho para o dono e para o técnico. O técnico TN fecha o ciclo ajustando a dieta. É aqui que o produto vende nutrição.

## Slide 11
Target roadmap: grow by versions, with a decision at each step
Indicative dates. The pilot is timed with feedlot occupancy in the dry season.
11
Q4 26
Q1 27
Q2 27
Q3 27
Q4 27
Q1 28
Q2 28
Q3 28
Phase 0 Discovery and plan
Survey, diagnosis, PRDs and business plan
Oct to Feb
Phase 1 MVP pilot
Version 0.1 with 5 TN customer farms
Mar to Aug 27
Phase 2 First wave
Version 0.2 with about 20 farms
Sep to Dec 27
Phase 3 Expansion
Version 0.3 with 50+ farms and trained technicians
Jan to Jun 28
Phase 4 Convergence
Mature farms move to full TN Manager
Jul 28 on
G0
G1
G2
G3
Go/no-go decisions
Notes: Roadmap alvo (3 min). Tema 4 da pauta. Explique assim: o cronograma mostra as tarefas do projeto semana a semana; o roadmap mostra aonde o PRODUTO vai chegar e em que ordem, em meses e anos. Cada barra é uma fase com um tamanho de fazenda: 5, depois 20, depois 50 ou mais. Os losangos verdes (G0 a G3) são pontos de decisão: só avançamos se a fase anterior bater as metas (detalhe no anexo). O piloto começa em março porque muitos confinamentos pequenos e médios só enchem no período seco.

## Slide 12
Go-to-market: technician-led, inside-out
Start with who already trusts us, then win back, then attract new customers.
12
1
Land
Existing TN customers
5 pilot farms, onboarded by their own TN technician
2
Win back
Former customers and detractors
Reopen the conversation with proof from the pilot
3
Attract
Non-customers
App plus technical service as the entry door
Channel
TN technicians and RTVs onboard and follow up each farm. v1.0 premise: 1 technician for 5 farms.
Offer
TN Manager Web, technical follow-up and a weekly report, bundled with TN nutrition.
Pricing
No license fee for the farmer. Cost covered in product price (v1.0 modeled a 3.8% markup). Final model in the monetization step.
Proof
Pilot results become case studies, shown in technical events and referrals between farmers.
Notes: Go-to-market (3 min). Tema 5 da pauta. GTM é como o produto chega ao cliente: para quem vendemos primeiro, por qual canal, com qual oferta e como cobramos. Ordem: primeiro clientes atuais (menor risco), depois recuperar quem saiu, depois atrair novos. O canal é o técnico TN, nosso diferencial frente à Cargill. Preço: a proposta é não cobrar licença e embutir o custo no produto, como a v1.0 previa. Deixe claro que o modelo final de cobrança será fechado na etapa de monetização, em janeiro.

## Slide 13
Validate before scaling: research plan and timeline
Three research fronts feed the diagnosis on December 7 to 11.
13
Internal alignment
Stakeholder interviews
GOAL
Measure understanding and support among those who can speed up or block the project
WHO
Beef leadership, sales management, technicians, RTVs, IT and marketing
WHEN
Until October 23
External benchmark
Competing systems
GOAL
Strengths and weaknesses of systems in the market
WHO
Audit firms using several systems and consultants with their own system
WHEN
Until October 23
Customer discovery
Including detractors
GOAL
Real perceived value and pains before building more
WHO
Customers, former customers and non-customers. Minimum 30 feedlots
WHEN
Form review with a partner consultant until Nov 6. Answers Nov 9 to 27. Results Dec 4
Notes: Plano de validação (1 min). Mostre que tudo que foi dito até aqui é hipótese e será testado. Datas do cronograma revisado: formulário revisado com a consultora até 06/11, respostas de 09/11 a 27/11, resultado em 04/12 e diagnóstico de 07 a 11/12.

## Slide 14
Decisions and next steps
What we need to agree today to keep the schedule.
DECISIONS REQUESTED
Approve TN Manager Web as the first v2.0 delivery
Approve the research plan and the 30-feedlot minimum
Name an internal sponsor and focal points in sales and technical
NEXT MILESTONES
Oct 23
Interviews and benchmark done
Nov 6
Survey form validated
Nov 27
30+ feedlots answered
Dec 11
Diagnosis and go/no-go (G0)
Feb 5
Business plan and GTM
Notes: Fechamento (1 min) e abertura da discussão. Peça as 3 decisões em voz alta. Depois abra: o que falta para você aprovar? Use os slides do anexo se perguntarem sobre metas ou riscos.

## Slide 15
Appendix A. Go/no-go criteria between phases
Proposed targets for discussion. No phase moves forward on the calendar alone.
15
Decision | When | Criteria to move forward (proposal)
G0 Go to pilot | February 2027 | 30+ feedlots answered; customer profile and top 5 pains confirmed; internal sponsor named; business plan approved
G1 Pilot validated | August 2027 | Data entered on at least 70% of days for 8 weeks; up to 10 minutes a day; manager uses the weekly report
G2 Scale approved | December 2027 | 80% of farms active after 90 days; average recommendation score of 8 or more; each technician serves 5 farms
G3 Integration | June 2028 | At least 5 farms asking for scale or mixer integration; cost per customer below third-party license (BRL 13,541 per year in v1.0)
Notes: Anexo: use só se o chefe perguntar como vamos saber se o piloto deu certo. São metas propostas, abertas para discussão.

## Slide 16
Appendix B. Main risks and mitigation
The biggest v2.0 risks sit in field adoption.
16
Low adoption of manual entry
MITIGATION
Few fields per screen, 10-minute daily target and the TN technician supporting the first weeks.
Biased survey sample
MITIGATION
Minimum quota of former customers and non-customers. Results guide decisions only with 30 valid answers.
Seen as a lesser version
MITIGATION
Position TN Manager Web as a step, with a clear migration path to the full version.
TN technical team capacity
MITIGATION
Pilot limited to 5 farms and 1 technician per 5 farms, reviewed at G2.
Notes: Anexo: riscos. Use se a discussão for para o lado do que pode dar errado.